IT Project Management Review: Questions and Answers

1. Which knowledge area involves defining and managing all the work required to complete the project successfully?

- a. Project time management

- b. Project scope management

- c. Project cost management

- d. Project resource management

2. Which of the following refers to a set of principles that guides decision making based on personal values of what is considered right and wrong?

- a. Politics

- b. Ethics

- c. Civics

- d. Laws

3. Which tool is most likely to be used in project schedule management?

- a. Gantt charts

- b. Impact matrices

- c. Fishbone diagrams

- d. Payback analysis

4. An important tool for project scope management is _____.

- a. a kickoff meeting

- b. a Gantt chart

- c. a work breakdown structure

- d. fast tracking

5. A _____ is an organizational group responsible for coordinating the project management function throughout an organization.

- a. Portfolio Group

- b. Project Management Center

- c. Project Management Office

- d. Project Management Professional

6. Galaxy, a construction company, buys a particular brand of tiles. However, the manufacturer has declared bankruptcy and closed down. Galaxy is facing a crisis because there are no other manufacturers. Which constraint is Galaxy currently facing?

- a. Time

- b. Resources

- c. Cost

- d. Scope

7. Which project management knowledge area primarily involves generating, collecting, disseminating, and storing project information?

- a. Project procurement management

- b. Project time management

- c. Project cost management

- d. Project communications management

8. Joe is a project manager who has gained substantial knowledge but often loses his temper and fails to be an active listener. In which of the following areas does Joe need to develop his skills in?

- a. Project environment knowledge

- b. Standards and regulations

- c. Application area knowledge

- d. Human relations skills

9. Which characteristic highlights a difference between projects and operations?

- a. Projects are undertaken to sustain an organization's business whereas operations are not.

- b. Operations are undertaken to create unique products, services, or results whereas projects are not.

- c. Operations have well-defined objectives whereas projects do not need to have a unique purpose.

- d. Projects are temporary endeavors whereas an organization's operations are ongoing in nature.

10. Martha needs to make a few alterations in the tactical goals of her project due to external factors. In such a scenario, which of the following will best help Martha cope with the change?

- a. Motivation

- b. Project environment knowledge

- c. Soft skills

- d. Negotiation

11. A Gantt chart is a standard format for displaying project schedule information by listing project activities and their corresponding start and finish dates in a ____ format.

- a. bar graph

- b. line graph

- c. calendar

- d. pie chart

12. Which of the following questions reflects the strategic goals of project portfolio management?

- a. Are projects on time and on budget?

- b. Are we carrying out projects well?

- c. Do stakeholders know what they should be doing?

- d. Are we investing in the right areas?

13. Which project management knowledge area ensures that the project will satisfy the stated or implied needs for which it was undertaken?

- a. Project quality management

- b. Project risk management

- c. Project cost management

- d. Project time management

14. Which attribute best defines the role of leaders?

- a. They inspire people to reach goals.

- b. They focus on short-term objectives.

- c. They work on achieving primarily tactical goals.

- d. They work solely toward day-to-day details of meeting specific tasks.

15. Which project management knowledge area is an overarching function that affects and is affected by the different knowledge areas?

- a. Project communications management

- b. Project integration management

- c. Project stakeholder management

- d. Project cost management

16. Steve is working on a home construction project for the Robinson family. Steve is working with his project team to ensure the project is completed on time. In such a scenario, the project sponsor is _____.

- a. the support staff

- b. the project team

- c. the Robinson family

- d. Steve

17. The role of a _____ is to provide direction and funding for a project.

- a. project team

- b. support staff member

- c. project sponsor

- d. project manager

18. Which objective is true of projects?

- a. They are permanent in nature.

- b. They are developed using regressive elaboration.

- c. They have an indefinite beginning and end.

- d. They have a unique purpose.

19. Project procurement management mainly involves:

- a. buying goods and services for a project from outside the performing organization.

- b. making effective use of the people involved with the project.

- c. generating, collecting, disseminating, and storing project information.

- d. identifying and analyzing stakeholder needs.

20. Which statement is true of project management?

- a. It does not guarantee successes for all projects.

- b. It is a simple discipline with a limited scope.

- c. Its framework consists solely of project management knowledge areas.

- d. It has specific tools which work universally across all kinds of projects.

IT Project Management: 20 Questions & Answers

1. Which activity is a part of the Scrum planning process?

- a. Creating sprint backlog

- b. Demonstrating the product during a sprint review meeting

- c. Completing tasks each day during sprints

- d. Determining how many sprints will compose each release

2. What is one of the main outputs of the initiation process?

- a. selecting the project manager

- b. identifying the project sponsor

- c. creating the work breakdown structure

- d. developing the project charter

3. The project scope management knowledge area maps to which process group through the activities of scope validation and scope control?

- a. monitoring and controlling

- b. planning

- c. initiating

- d. executing

4. A _____ is usually not necessary to the Scrum method, because Scrum implies that team members work as a self-directed group.

- a. team charter

- b. velocity estimate

- c. product backlog

- d. Gantt chart

5. What important Scrum artifact is used to graphically display progress on each sprint during the monitoring and controlling process?

- a. burndown chart

- b. WBS

- c. sprint backlog

- d. product backlog

6. What is the main purpose of project plans?

- a. estimate activity resources

- b. guide project execution

- c. schedule management plans

- d. define project scope

7. In the Scrum method, during which meeting is the improvement of the product and process discussed?

- a. sprint retrospective

- b. kick-off

- c. sprint review

- d. daily Scrum

8. Which is true about the agile method?

- a. It is used when project teams want to use the predicative approach to a project.

- b. It is used when a project team wants to provide a potentially shippable product earlier rather than later.

- c. It uses several iterations or deliveries of software instead of waiting until the end of the project to provide a product.

- d. It is often used when a project team can express the scope early in the product life cycle.

9. The project schedule management knowledge area maps to which process group through the activity of schedule control?

- a. monitoring and controlling

- b. initiating

- c. planning

- d. executing

10. Which project would be compatible with the use of the agile approach?

- a. Projects that have a fairly rigid completion date

- b. Projects with inexperienced and dispersed teams

- c. Projects with clear-up front requirements

- d. Projects that have more flexible scheduling

11. Which process involves gaining stakeholder and customer acceptance of the final products and services and bringing the project, or project phase, to an orderly end?

- a. planning

- b. closing

- c. monitoring

- d. executing

12. Which framework is an iterative software development process that focuses on team productivity and delivers software best practices to all team members?

- a. Dynamic Systems Development Method

- b. Agile Unified Process

- c. Six Sigma

- d. Rational Unified Process

13. The project cost management knowledge area maps to which process group through the activities of estimating costs and budget determination?

- a. monitoring and controlling

- b. planning

- c. executing

- d. initiating

14. Reporting performance, where project stakeholders can identify any necessary changes that may be required to keep the project on track, is a common part of which process?

- a. executing

- b. closing

- c. monitoring and controlling

- d. planning

15. What processes include devising and maintaining a workable scheme to ensure that the project addresses the organization's needs?

- a. Planning

- b. Initiating

- c. Executing

- d. Monitoring and controlling

16. Which processes include acquiring and developing the project team, performing quality assurance, distributing information, managing stakeholder expectations, and conducting procurements?

- a. planning

- b. executing

- c. monitoring and controlling

- d. initiating

17. What tool provides a basis for creating the project schedule and performing earned value management for measuring and forecasting project performance?

- a. cost management plan

- b. work breakdown structure

- c. scope statement

- d. project charter

18. Which planning process is associated with project scope management?

- a. Performing qualitative risk analysis

- b. Collecting requirements

- c. Planning schedule management

- d. Estimating costs

19. The organization recognizes that a new project exists and completes a project charter during which processes for a new project?

- a. initiating

- b. opening

- c. planning

- d. controlling

20. The project stakeholder management knowledge area maps to which process group by identifying stakeholders?

- a. monitoring and controlling

- b. planning

- c. initiating

- d. executing

  Which term is used for a formal, documented process that describes when and how official project documents may be modified, the people authorized to make modifications, and the paperwork required for these changes?

- a. WBS

- b. performance report

- c. change control system

- d. project charter

  What is the first step in the planning process?

- a. start defining potential IT projects in terms of their scope, benefits, and constraints

- b. tie the information technology strategic plan to the organization's overall strategic plan

- c. perform a business area analysis

- d. choose which projects to do and assigning resources to work on them

  What process involves identifying and controlling the functional and physical design characteristics of products and their support documentation, and ensures that the descriptions of the project's products are correct and complete?

- a. Project management information systems

- b. Project time management

- c. NPV analysis

- d. Configuration management

  A project's internal rate of return can be determined by finding what discount rate results in an NPV of what value for the project?

- a. one

- b. zero

- c. a hundred percent

- d. fifty percent

  Which section of the project management plan describes specific methodologies a project might use and explains how to document information?

- a. risk management

- b. project controls

- c. management objectives

- d. technical processes

  In a weighted scoring model, what percent must the sum of the weights of all the criteria total?

- a. 10

- b. 50

- c. 150

- d. 100

  An IT company revises its process parameters in response to complaints from vendors that products were not ready on time. Which is this an example of?

- a. defect repairs

- b. cost forecasting

- c. a corrective action

- d. a preventive action

  The outputs of which process include change request status updates, project management plan updates, and project document updates?

- a. initiating

- b. planning

- c. executing

- d. monitoring and controlling

  Which stage of information technology planning outlines business processes that are central to achieving strategic goals and helps determine which ones could most benefit from information technology?

- a. project planning

- b. business area analysis

- c. resource allocation

- d. information technology strategy planning

  What is the majority of time on a project is usually spent on?

- a. closing

- b. execution

- c. planning

- d. monitoring and controlling

  What term is used for the minimum acceptable rate of return on an investment?

- a. required rate of return

- b. capitalization rate

- c. discount rate

- d. internal rate of return

  Which document recognizes the existence of a project and provides direction on the project's objectives and management?

- a. stakeholder register

- b. risk register

- c. project charter

- d. directive

  Which process includes defining project scope, benefits, and constraints?

- a. project planning

- b. resource allocation

- c. business area analysis

- d. information technology strategy planning

  Which process involves working with stakeholders to create the document that formally authorizes a project?

- a. Developing the project charter

- b. Developing the preliminary project scope statement

- c. Developing the project management plan

- d. Developing the organizational process assets updates

  Which process is undertaken to reduce the probability of negative consequences associated with project risks?

- a. Corrective actions

- b. Defect repairs

- c. Performance reports

- d. Preventive actions

  What are new requirements imposed by management, government, or some external influence referred to as?

- a. Opportunities

- b. Problems

- c. Charters

- d. Directives

  What actions result in improvements in project performance?

- a. Defective

- b. Corrective

- c. Preventive

- d. Acceptance plan

  Which process involves working with stakeholders to create the document that formally authorizes a project?

- a. Developing the project management plan

- b. Developing the preliminary project scope statement

- c. Performing integrated change control

- d. Developing the project charter

  What document used to coordinate all project planning documents and help guide a project's execution and control?

- a. scope statement

- b. business case

- c. statement of work

- d. project management plan

  Which process involves selecting information technology projects and assigning resources?

- a. business area analysis

- b. information technology strategy planning

- c. project planning

- d. resource allocation

Study Tip

If you are preparing for an exam at Ho Technical University, remember that the Process Groups (Initiating, Planning, Executing, Monitoring/Controlling, Closing) are the "When" while the Knowledge Areas (Scope, Schedule, Cost, etc.) are the "What."

Project Scope Management & WBS Review

Question 1 Which technique is used for creating a WBS uses branches radiating from a core idea to structure thoughts and ideas instead of writing down tasks in a list or immediately trying to create a structure for tasks? a. mind mapping b. analogy c. bottom-up d. top-down

Question 2 Which process involves identifying and modeling business events, who initiated them, and how the system should respond to them? a. Prototyping b. JAD c. RAD d. Use case modeling

Question 3 Creating the WBS is a subprocess associated with which process in project scope management? a. monitoring and controlling b. closing c. planning d. executing

Question 4 Which process involves generating ideas by comparing specific project practices or product characteristics to those of other projects or products inside or outside the performing organization? a. variance b. prototyping c. benchmarking d. decomposition

Question 5 Which task is at the lowest level of the WBS? a. variance b. deliverable c. objective d. work package

Question 6 What is scope creep? a. the approved project scope statement and its associated WBS. b. the tendency for project scope to keep getting bigger and bigger c. a task at the lowest level of the WBS d. subdividing project deliverables into smaller pieces

Question 7 Mind mapping can be used for developing WBSs using which approach? a. analogy approach only b. bottom-up or analogy approach c. any approach d. top-down or bottom-up approach

Question 8 Which term describes a product produced as part of a project? a. work package b. deliverable c. variance d. scope

Question 9 Which approach for constructing a WBS involves refining the work into greater and greater levels of detail? a. mind mapping b. analogy c. bottom-up d. top-down

Question 10 Which action involves normalizing acceptance of the project deliverables and during this phase the key project stakeholders, such as the customer and sponsor for the project, inspect and then formally accept the deliverables? a. Validating scope b. Defining scope c. Controlling scope d. Creating scope

Question 11 Which document contains a deliverable-oriented grouping of the work involved in a project that defines the total scope of the project? a. work breakdown structure b. project scope statement c. business case d. project charter

Question 12 Which action involves defining and documenting the features and functions of the products produced during the project as well as the processes used for creating them? a. Controlling scope b. Validating scope c. Collecting requirements d. Defining scope

Question 13 During which approach do team members first identify as many specific tasks related to the project as possible and then aggregate the specific tasks and organize them into summary activities, or higher levels in the WBS? a. bottom-up b. mind mapping c. analogy d. top-down

Question 14 Which process involves developing a working replica of the system or some aspect of the system? a. Variance b. Prototyping c. Decomposition d. Use case modeling

Question 15 Which is recommended for the creation of a good WBS? a. A unit of work should appear at only one place in the WBS. b. Any WBS item should be the responsibility of all the people working on it. c. The work content of a WBS item is independent of the WBS items below it. d. Each WBS item should be created assuming that the requirements are inflexible.

Question 16 What is a table that lists requirements, their various attributes, and the status of the requirements to ensure that all are addressed referred to as? a. requirements traceability matrix b. entity-attribute-value model c. state transition table d. Gantt chart

Question 17 Which statement best describes scope? a. end product created as part of a project that is delivered to the client b. tasks that are decomposed into smaller tasks in a work breakdown structure c. work involved in creating the products and the processes used to create them d. each level of work that is outlined in a work breakdown structure

Question 18 Which process uses highly organized and intensive workshops to bring together project stakeholders-the sponsor, users, business analysts, programmers, and so on-to jointly define and design information systems? a. RAD b. Prototyping c. Use case modeling d. JAD

Question 19 Which approach for constructing a WBS uses a similar project's WBS as a starting point? a. mind-mapping b. analogy c. top-down d. bottom-up

Question 20 Which is the main technique used in creating a WBS, which involves subdividing project deliverables into smaller pieces? a. accumulation b. catalyzation c. conglomeration d. decomposition